Advisor Meeting - 07/08/2020
Advisor – Haitham Afifi
Team members: Chethan, Pavitra, Priyanka

---
RL-MAC Demo

---
Concerns with RL-MAC
- Switches acts as agents which will adopt to the environment.
- SDN-IOT works on central agent.

---
Modifications for RL-MAC
- Central agent
- 5 switches with queues, packets can be sent simultaneously
- Switches operate based on instruction from central agent to avoid interference.

---
Questions / Clarifications
- All switches in same range or different
  - Single hop transmission or multihop?
    - Same range | Single hop – Only one switch can send the packet at time ”t”
    - Different range | multi hop – Multiple transmissions can happen as the range is different, but to reach destinations packet has to do multihop.

---
 Environment (in progress)
- State – { destination of first packet in queue, Number of packets in queue } - for each switch
- Reward – Number of packets successfully transmitted at time “t”.
- Action – {(Transmit, wait), ... (Transmit, wait)}
  - One action element for one switch

---
Timeline
- August:
  - Week 1 - Work and create state, action and reward for wireless environment.
  - Week 2 – Complete environement; Integrate the agent and train the model.
  - Week 3 - Try different agents for better results. And have a demo to the advisor.
  - Week 4 - Start working on integrating this wireless environment to SDN-IOT paper.

---
Timeline (Continued)
- September:
  - Week 1 - Complete SDN-IOT environment with wireless network.
  - Week 2 - Integrate agent and train the model to get results.
  - Week 3 - Try different agents and conclude on results and demo it to advisor.
  - Week 4 – Buffer
- October:
  - Week 1 – Report
  - Week 2 - Buffer